PRE-ENTRANCE ENGLISH PLATFORM

Construction Plan

Draft Version 1.0

Construction principle Complete one full learning journey before expanding content widely. Build the reusable system once, then add themes and levels efficiently.

Project folder
/Users/eguchihitoshi/Documents/English Department/2026/APP Making/Teaching/
pre-entrance-theme-platform

# 1. Where the Project Stands Now

The foundation is already useful and should be preserved. The project is not being restarted.

| Area | Current status | Decision |
| --- | --- | --- |
| Theme navigation | Five themes are visible | Keep and reorganize into larger domains |
| Three levels | Visible; first theme is the working example | Keep exactly this structure |
| Vocabulary | Completed for one theme, including practice and games | Preserve as the central learning goal |
| Reading | Planned but not yet the central hub | Build next as preset content with TTS |
| Grammar | Previously treated as a separate activity | Remove as an independent module; embed in context |
| Writing | Not yet built in this platform | Add MPG Writing Clinic |
| Speaking | Not yet built in this platform | Add MPG Radio-style Speaking Studio |
| AI communication | Not yet built | Add Ask AI and Talk to AI |
| Learning records | Partly represented by progress/portfolio ideas | Build a shared data model early |
| Reports | Not yet built | Generate student and teacher reports from saved work |

# 2. The Main Construction Strategy

Do not build all themes at once. First, turn “Knowing Myself – Level 1” into a complete vertical slice containing the entire learning cycle. Once that cycle works, reuse the same components and content format for the remaining levels and themes.

| Theme & Level Home | Preset Reading | Vocabulary | Writing Clinic | Speaking Studio | Ask AI | Talk to AI | Exam Practice | Portfolio & Report |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |

Why this order works: It produces visible new pages quickly, proves the complete student experience, and prevents the project from becoming many unfinished modules.

# 3. Phased Construction Plan

## Phase 0 — Preserve and Document the Current Build

Goal: Freeze the working vocabulary flow before major changes.

Build:

Confirm that the current build passes.

Commit the clean working version.

Write a short map of the current routes, components, and data structures.

Identify which parts of Vocabulary can become reusable across all themes and levels.

Definition of done:

A safe baseline

No accidental loss of the completed vocabulary work

## Phase 1 — Build the Complete Theme/Level Learning Home

Goal: Replace “under construction” pages with a coherent learning dashboard.

Build:

Create one Theme + Level overview page for Knowing Myself, Level 1.

Show the complete learning journey as cards or steps.

Display status: Not Started, In Progress, Completed.

Keep unfinished modules visible but clearly marked until each is connected.

Definition of done:

A real course home rather than a collection of isolated pages

A reusable page template for every theme and level

## Phase 2 — Reading Foundation with TTS

Goal: Make the preset reading the source of the whole unit.

Build:

Create a structured reading content format in JSON.

Add title, introduction, paragraphs, key question, and source notes if needed.

Add TTS for whole passage, paragraph, sentence, and selected text.

Add glossary links to the central vocabulary bank.

Save reading completion, listening actions, and comprehension responses.

Definition of done:

A fully usable Reading page

One reusable TTS control used throughout the app

## Phase 3 — Shared Student Data and Progress

Goal: Create the foundation required for portfolios and reports.

Build:

Define student, enrollment, theme, level, activity, attempt, and artifact records.

Save completion, scores, time, drafts, recordings, transcripts, AI conversations, and vocabulary mastery.

Use a common event/attempt structure so later modules do not invent separate tracking systems.

Add privacy and retention rules before real student use.

Definition of done:

Reliable progress saving

A foundation for future reports and teacher dashboards

## Phase 4 — MPG Writing Clinic

Goal: Add a guided path from ideas to a revised paragraph.

Build:

Brainstorm or choose keywords.

Build sentences using target vocabulary.

Create a paragraph.

Offer “How do you say it?”, correction, natural English, and vocabulary upgrade.

Allow the student to accept or reject suggestions.

Save original draft, revisions, feedback, and final version.

Provide TTS for model sentences and revised writing.

Definition of done:

A complete Writing Clinic page

Evidence of revision for the portfolio

## Phase 5 — Speaking & Pronunciation Studio

Goal: Adapt the MPG Radio workflow to each theme.

Build:

Listen to model speech in several appropriate styles.

Practice by chunks.

Record student speech.

Use STT to create a transcript.

Compare the transcript with the target and retry.

Save recordings, transcripts, attempts, and time spent.

Keep the design compatible with later ELSA API integration.

Definition of done:

A functioning Speaking Studio

A reusable recording/STT component

## Phase 6 — Ask AI

Goal: Create an always-available English support space.

Build:

Allow open questions about language or the theme.

Include “How do you say it?”, correction, simplification, politeness, and natural-expression support.

Before sending, optionally show a corrected or more natural version.

Let the student send the original or edited version.

Add TTS to AI replies.

Save useful exchanges and expressions, but avoid turning every minor message into permanent clutter.

Definition of done:

An AI tutor linked to the learner’s current theme and level

A source of contextual colloquial English

## Phase 7 — Talk to AI

Goal: Add structured conversation and role-play.

Build:

Use theme-based conversation goals and roles.

Encourage use of the unit vocabulary without forcing it unnaturally.

Offer voice input as well as text input.

Use natural conversational TTS styles.

After the conversation, summarize vocabulary used, new expressions, and one or two improvement points.

Save the transcript and selected learning highlights.

Definition of done:

A meaningful AI conversation experience

Natural English learned through actual use

## Phase 8 — Exam Practice

Goal: Connect preparation tasks directly to the same reading.

Build:

Add reading comprehension questions.

Add Japanese and English summary tasks where appropriate.

Add vocabulary and evidence questions.

Add opinion writing and discussion preparation.

Save answers, feedback, scores, and revisions.

Definition of done:

Exam preparation without breaking the thematic learning flow

## Phase 9 — Portfolio, Student Report, and Teacher View

Goal: Turn saved activity into visible evidence of learning.

Build:

Create a student dashboard showing completed themes, vocabulary mastery, writing, speaking, and AI conversation activity.

Create a portfolio of selected writing, recordings, transcripts, and natural expressions.

Generate a readable report for a selected period.

Create a teacher overview showing progress and students who may need support.

Allow PDF export later, after the report content and data are stable.

Definition of done:

A student learning report

A teacher-facing overview

A bridge from pre-entrance learning to first-year support

## Phase 10 — Scale Content and Add More Games

Goal: Expand only after the full vertical slice is stable.

Build:

Complete Levels 2 and 3 for Knowing Myself.

Apply the same structure to the next theme.

Add themes domain by domain rather than randomly.

Add more vocabulary games after learning records and reuse are stable.

Improve spaced review and mixed-theme vocabulary practice.

Definition of done:

Faster expansion with less duplicated work

More game-like vocabulary learning without destabilizing the core course

# 4. Immediate Roadmap: What We Build Next

The next work should focus on visible pages while establishing the minimum architecture needed to save progress.

| Order | Construction item | Why now | Stop condition |
| --- | --- | --- | --- |
| 1 | Theme/Level Learning Home | It replaces the “under construction” feeling immediately. | All activities appear in one coherent journey. |
| 2 | Reading Page + reusable TTS | Reading supplies the content for every later activity. | Preset passage plays at whole/paragraph/sentence levels. |
| 3 | Minimum progress saving | New pages must not create disposable work. | Reading and Vocabulary progress survive logout/reload. |
| 4 | Writing Clinic | It is the clearest next major learning module and reuses MPG ideas. | Draft, feedback, revision, and final version are saved. |
| 5 | Speaking Studio | It introduces audio production, recording, and STT. | One model can be practiced, recorded, transcribed, and saved. |
| 6 | Ask AI | It provides flexible support across the entire app. | Students can ask, correct before sending, hear replies, and save useful expressions. |
| 7 | Talk to AI | It uses the previous TTS/STT/chat foundation. | A theme-linked conversation can be completed and reviewed. |
| 8 | Portfolio + first report | Enough real data now exists to make the report meaningful. | The report accurately summarizes saved activity. |

The single next construction task is: build the reusable Theme/Level Learning Home for Knowing Myself – Level 1, then connect the existing Vocabulary activity to it.

# 5. Planned Page Inventory

## Student-facing core

Home / Discover Domains

Domain page

Theme page

Level selection

Theme + Level Learning Home

Reading

Vocabulary

Writing Clinic

Speaking Studio

Ask AI

Talk to AI

Exam Practice

Portfolio

Progress Report

## Teacher/admin

Teacher dashboard

Student list

Student detail

Theme/content management

Reading and vocabulary content editor or JSON workflow

Report view/export

Usage and cost overview

## Shared system pages

Sign in / account

Profile and consent

Settings

Help / how to use

Privacy and data policy

# 6. Data That Must Be Saved

| Category | Save | Use in report |
| --- | --- | --- |
| Progress | Activity state, completion date, attempts, time | Completion and engagement |
| Vocabulary | Mastery, difficult words, review history, game results | Words studied and retained |
| Reading | Passage completion, listening use, answers | Reading activity and comprehension |
| Writing | Ideas, drafts, feedback, accepted changes, final version | Evidence of development and revision |
| Speaking | Recordings, transcripts, attempts, duration | Practice volume and selected samples |
| Ask/Talk AI | Topic, transcript, useful expressions, feedback highlights | Communication practice and natural English |
| Exam practice | Answers, scores, feedback, revisions | Preparation performance |
| Portfolio selections | Student-selected artifacts and reflections | Personal learning story |

# 7. Rules That Will Keep Construction Manageable

Build reusable modules, not a unique page for every theme.

Keep curriculum content in structured data (initially JSON) rather than hard-coding it into page components.

Use one TTS service and one playback component throughout the platform.

Use one shared progress/attempt model across activities.

Complete one vertical slice before multiplying themes.

Do not add advanced pronunciation scoring until the simpler TTS, recording, and STT flow is reliable.

Do not generate all readings automatically. Begin with carefully prepared preset readings and use AI as an editing assistant.

Do not let report design drive data collection blindly; save only learning evidence that has a clear educational purpose.

Add vocabulary games later without changing the core vocabulary data model.

Finish each feature with build test, commit, and clean working tree.

# 8. Milestones

| Milestone | Meaning | Included |
| --- | --- | --- |
| M1 — Real Unit Home | The app no longer feels mostly under construction. | Learning Home + existing Vocabulary |
| M2 — Complete Input Cycle | Students can read, listen, and learn words. | Reading + TTS + Vocabulary + saving |
| M3 — Productive Skills | Students create and preserve their own work. | Writing Clinic + Speaking Studio |
| M4 — AI Communication | Students receive support and have conversations. | Ask AI + Talk to AI + natural English |
| M5 — Evidence of Learning | The app can show what the student has achieved. | Portfolio + student report + teacher overview |
| M6 — Scalable Course | New levels and themes can be added mainly through content. | Reusable modules + content schema + expansion workflow |

Final construction principle: First make one complete, excellent learning journey. Then expand the library of themes, levels, readings, and vocabulary games around that stable system.